Karwaan Foundation

Website: everything I need from you to finish

Building a Better Today, for a Brighter Tomorrow.

Prepared at the end of Phase 2 (backend and admin dashboard). Date: 23 October 2026.

## How to use this document

- Tick items as you collect them. Anything marked HAVE is already in the project, so do not send it again.

- Send photos, videos and documents as ZIP files (if a ZIP is too big to attach, split it into several ZIPs). Section 9 shows the folder layout I want.

- Fill the tables in Section 8 (type directly in this Word file) and send the file back with the ZIPs. Anything you leave blank, I will leave as a clearly labelled placeholder. I will never invent facts about the Foundation.

- You do not need to send everything at once, but the BEFORE INTEGRATION items block the final build, so please start with those.

## Priority labels

| Label | Meaning |
| --- | --- |
| BEFORE INTEGRATION | Required before I can do the final content integration (the next phase). |
| BEFORE LAUNCH | Required before the website goes live to the public. |
| OPTIONAL | Nice to have. The site launches fine without it. |
| HAVE, NO ACTION | Already in the project or already supplied. No action needed. |

## Never send these in chat or email

- Passwords of any kind (admin passwords, Google, Firebase, Vercel, domain registrar).

- Firebase service-account JSON files, private keys, recovery codes, or one-time codes (OTP).

- You do not need to send any of them: the website only uses public Firebase settings, and the secret steps are done by you privately in the Firebase, Vercel and registrar websites (see setup.md in the project).

## The five most urgent things

- Answer the 11 decision questions in Section 8, part 1 (they change what I build).

- Create the Firebase project and choose the database region (Section 6).

- Send the hero, About and gallery photos and the Our Work ZIP (Section 3 and Section 9).

- Send the written content: story, values, project descriptions (Section 2 and Section 4).

- Confirm the website address spelling (Section 7).

# 1. Brand identity and visual assets

|  | Item | What exactly / format | Priority |
| --- | --- | --- | --- |
| ☐ | Logo files already supplied | logo.jpg (full logo with K, wordmark and motto) and logo-mark.png (K mark with transparent background) are in the project. The favicon is generated from the mark. | HAVE, NO ACTION |
| ☐ | Logo as SVG (vector) | The original SVG of the K mark and, if you have it, the full lockup. Gives perfectly sharp logos at any size. I can use the PNG for now. | OPTIONAL |
| ☐ | Transparent PNG of the full lockup | Only if you have one. Minimum 1500 px wide. Not needed for the current design. | OPTIONAL |
| ☐ | Confirm the monochrome look is final | The design is black, white and greys (like the reference site and your logo). Answer in Section 8. If you have official brand colours, send the hex codes, but I will keep it monochrome unless you tell me otherwise. | BEFORE INTEGRATION |
| ☐ | Wordmark font name | If the KARWAAN lettering in your logo uses a known font, tell me its name. The site uses open-source fonts (Instrument Serif, Hanken Grotesk, IBM Plex Mono), so no font files are needed. | OPTIONAL |
| ☐ | Social share image | The picture that appears when the link is shared on WhatsApp or Instagram. I can make one from the logo. If you prefer a photo, send a landscape image at least 1200 x 630 px. | OPTIONAL |

# 2. Written content (must come from you)

I can write ordinary interface text (buttons, form hints, error messages, headings that describe the page). I cannot invent facts about the Foundation. These are the items that must come from you:

|  | Item | What exactly / format | Priority |
| --- | --- | --- | --- |
| ☐ | Wording already taken from your old site | Mission, vision, About text, the six areas of impact, and the home-page intro. Check them once in Section 8; I will treat them as final unless you change them. | HAVE, NO ACTION |
| ☐ | Foundation story | Who started the Foundation, when and why; important moments so far. A few paragraphs is enough. Only true, checkable facts. If there is no history to share yet, tell me and I will keep the honest "early in our journey" wording. | BEFORE INTEGRATION |
| ☐ | Values | 3 to 6 values, each with a name and one sentence. The site currently shows three clearly labelled placeholders. | BEFORE INTEGRATION |
| ☐ | Founders or team mention | Decide whether the About page should name founders or key people. If yes: name, role, 1 to 2 sentence bio, and a photo for each. (Your old site README mentions founder names, but they are not in its pages, so I cannot reuse them.) There is no team page in this version. | BEFORE INTEGRATION |
| ☐ | Our Work page introduction | One short paragraph describing how you choose and run initiatives. I can draft one from your project details for you to approve. | BEFORE INTEGRATION |
| ☐ | Verified numbers (statistics) | Real, checkable figures such as people supported or activities held, each with what it counts and the period. If you have none, I will remove the numbers strip. I will not show invented figures. | BEFORE INTEGRATION |
| ☐ | Film or highlights video | Decide: provide one (see Section 3) or remove the film section from the home page. | BEFORE INTEGRATION |
| ☐ | Gallery photo captions | One short line per photo (what is happening). If you send photos without captions, I will write plain descriptions and flag any I am unsure about. | BEFORE INTEGRATION |
| ☐ | Final privacy notice | The complete text of your privacy notice for volunteer applications: who runs the data (organisation name and contact), what is collected and why, how long it is kept, who can see it, how people can ask to correct or delete it. Have it checked by someone qualified if you can. The website shows a clearly marked placeholder until then. | BEFORE LAUNCH |
| ☐ | Privacy notice version label | Any label you like, for example v1-2026-11. It is saved with every application so you know which text each person accepted. | BEFORE LAUNCH |
| ☐ | Under-18 volunteers | All ages can apply. Decide whether you want a line asking under-18s to involve a parent or guardian, and whether you need guardian consent. This is a policy choice, not something I can decide. | BEFORE LAUNCH |
| ☐ | Legal registration details | Registered name, type of organisation, registration number, and tax-exemption numbers (such as 12A or 80G) if you want to show them in the footer or About page. Recommended for trust, never compulsory for the site to work. | OPTIONAL |
| ☐ | Response promise | Only if true: how long volunteers should expect to wait for a reply. Otherwise I will not state any timeframe. | OPTIONAL |
| ☐ | Analytics | The site has no cookies and no analytics, so no cookie banner is needed. If you want visitor statistics, tell me and I will propose a privacy-friendly option and update the privacy notice. | OPTIONAL |

# 3. Photographs and videos

## Technical rules for all photos

- Formats: JPG, PNG or WebP. Send originals if you can. Please do not send screenshots or photos saved from WhatsApp or Instagram (they are heavily compressed).

- Size: the long edge should be at least 2000 px (for wide hero images 2400 px). Smaller works but looks soft on large screens.

- I will resize, compress and remove hidden location data (EXIF) from every photo before publishing.

- Never send stock photos or pictures from other websites as if they were Foundation activities. I will not use them as such.

## Where photos appear

|  | Item | What exactly / format | Priority |
| --- | --- | --- | --- |
| ☐ | Home: hero photograph | 1 landscape photo (16:9) that says what Karwaan is about. Shown very large under the headline. | BEFORE INTEGRATION |
| ☐ | Home: introduction photos | 2 photos: one portrait (4:5) and one square (1:1). | BEFORE INTEGRATION |
| ☐ | Home: area-of-impact photos | 6 portrait photos (4:5, at least 1200 x 1500 px), one for each area: Animal Welfare, Community Support, Opportunity & Employment, Education, Environment, Human Welfare. They appear when someone hovers an area. Alternatively tell me which gallery photos to reuse. | BEFORE INTEGRATION |
| ☐ | About page photos | 1 wide landscape photo (16:9) and 1 group or community photo (portrait 4:5). | BEFORE INTEGRATION |
| ☐ | Gallery photos | At least 12; 24 to 60 is ideal. Any orientation. For each: category (Animal Welfare, Community Support, Education, Environment, Events & Ground Support) and a one-line caption, or tell me to suggest them. | BEFORE INTEGRATION |
| ☐ | Our Work: photos for each project | In the project ZIP (Section 9): one cover photo (landscape 4:3) plus up to 3 more per project. More are fine; they go to the gallery. | BEFORE INTEGRATION |
| ☐ | Event photography | Same as gallery photos, with the event name and date in the table in Section 8 if you want them shown. | OPTIONAL |
| ☐ | Film or highlights video | MP4 (H.264), under 100 MB, 16:9, or a YouTube or Vimeo link. Add a poster image (a still frame, 2400 px wide). | OPTIONAL |
| ☐ | Project videos | Same format as above, one per project at most, with a poster image. | OPTIONAL |
| ☐ | Permission to publish people | Written confirmation (a message is fine) that everyone clearly visible has agreed to appear on the website. For children, a parent or guardian must agree. I will not publish photos where permission is unclear. | BEFORE LAUNCH |
| ☐ | Photographer credits | Names to credit under photos, if wanted. | OPTIONAL |

## What I can work out from a photo, and what I cannot

- I can describe what is visibly shown (for the "alt text" screen readers use), suggest a category, choose crop points, and spot blurry or duplicate shots.

- I cannot know names, places, dates, which project a photo belongs to, or how many people were helped. Those come from your mapping table.

- If a photo is unclear (no context, could belong to several projects), I will list it for you to confirm instead of guessing. Unconfirmed photos stay out of Our Work.

# 4. Our Work: details for each real project

Fill one block per project in Section 8. Skip anything you do not know; I will leave it out rather than guess.

| Field | What to write | Priority |
| --- | --- | --- |
| Project title | The name people know it by. | BEFORE INTEGRATION |
| Area | One of: Animal Welfare, Community Support, Opportunity & Employment, Education, Environment, Human Welfare. | BEFORE INTEGRATION |
| Status | Ongoing, completed or upcoming. | BEFORE INTEGRATION |
| Short introduction | 1 to 2 sentences for the project list. | BEFORE INTEGRATION |
| Full description | What it is, who it supports, what volunteers did. | BEFORE INTEGRATION |
| Photo file names | Which files belong to it, cover photo first. | BEFORE INTEGRATION |
| Where | Town or area. Leave out anything that could put people at risk. | OPTIONAL |
| When | Date or period (for example March 2026, or Every Sunday). | OPTIONAL |
| Main objectives | 2 to 4 short points. | OPTIONAL |
| Verified outcomes | Only real, checkable results, with how you know. | OPTIONAL |
| Video or link | MP4 file name or YouTube/Vimeo link, plus poster image. | OPTIONAL |

# 5. Contact and social information

|  | Item | What exactly / format | Priority |
| --- | --- | --- | --- |
| ☐ | Contact person, phone, email, Instagram | Krishna Agarwal, +91 6299674589, karwaanfoundation070309@gmail.com, @karwaan.foundation.in. Already on the site. | HAVE, NO ACTION |
| ☐ | WhatsApp | Confirmed: the phone number is also the WhatsApp number. The Contact page opens WhatsApp and has a Copy button. | HAVE, NO ACTION |
| ☐ | Other public social accounts | Facebook, YouTube, LinkedIn, X or others, with their links. Only the ones you actively use. | OPTIONAL |
| ☐ | Other official contact channels | A second email, phone or office address, if any. | OPTIONAL |
| ☐ | Postal address or office hours | Only if you want them shown publicly. | OPTIONAL |
| ☐ | The old Google Form | Decide what happens to it when the new form goes live: switch it off, and whether the existing responses should be imported into the new dashboard (that is extra work I would do as a one-time import). | BEFORE LAUNCH |

# 6. Firebase and administrator setup

The project already contains the code, security rules, indexes and a step-by-step setup.md. These are the things only you can do or decide. Do the actions privately in the Firebase website; do not send me any passwords.

|  | Item | What exactly / format | Priority |
| --- | --- | --- | --- |
| ☐ | Code, rules, indexes, setup guide | Done and in the project: volunteer form saving to Firestore, admin login, dashboard, firestore.rules, firestore.indexes.json, firebase.json, .env.example, setup.md. | HAVE, NO ACTION |
| ☐ | Create the Firebase project | At console.firebase.google.com. Keep the free Spark plan (no card needed). Tell me the project name when done (the project ID is not secret). | BEFORE INTEGRATION |
| ☐ | Which Google account owns it | Use an account that belongs to the Foundation (not one person's personal login), and add a second owner so access is never lost. | BEFORE LAUNCH |
| ☐ | Choose the database region | It cannot be changed later. Use the (default) database; only the default database gets the free allowance. Since your numbers and domain are Indian, a Mumbai (asia-south1) or Delhi (asia-south2) region is likely sensible. Tell me what you chose. | BEFORE INTEGRATION |
| ☐ | Turn on Email/Password sign-in | Firebase Console, Authentication, Sign-in method. Free for this use. | BEFORE INTEGRATION |
| ☐ | Public web-app settings (4 values) | apiKey, authDomain, projectId, appId from Project settings, Your apps, Web app. These are public and safe to paste into .env.local and the Vercel settings. You do not need to send them to me unless you want me to check the format. | BEFORE INTEGRATION |
| ☐ | Names and emails of the admins | Who should review applications. At least two people is safer. Each email must be a real inbox the person can open (to verify it). | BEFORE LAUNCH |
| ☐ | Create the admin accounts | Authentication, Users, Add user (email and a strong password the person chooses). Each person signs in once at /admin/login and uses the "Send verification email" button. | BEFORE LAUNCH |
| ☐ | Add each admin to the allowlist | Firestore, collection admins, document ID = the person's UID, fields email, role "admin", active true. setup.md shows it step by step. | BEFORE LAUNCH |
| ☐ | Deploy rules and indexes | Two commands from setup.md. Then wait a few minutes for the indexes to build. | BEFORE LAUNCH |
| ☐ | Run the rules tests and send me the result | npm run test:rules (needs Java installed). I could not run these in my environment, so please send me the output, passing or failing. | BEFORE INTEGRATION |
| ☐ | Add your real domains to Firebase | Authentication, Settings, Authorized domains: your final domain, the www version and the Vercel address. | BEFORE LAUNCH |
| ☐ | App Check (anti-abuse) decision | Optional extra protection against bots. It is free at small scale but needs a reCAPTCHA key and careful switching on. See setup.md. Say yes or no. | OPTIONAL |

# 7. Deployment (Vercel and the domain)

| Who does it | What |
| --- | --- |
| Already created by me | vercel.json (makes page refreshes and deep links work, hides /admin from search engines, adds basic security headers) .env.example (the exact variable names) setup.md with the Vercel and DNS steps |
| You decide and tell me | Spelling of the website address: your brief says karwafoundation.in (one "a" after "karw"), but the name and email use "karwaan". Which is correct? Do you want people typing www to be sent to the main address, or the other way round? Vercel plan: Vercel's free Hobby plan is limited to non-commercial personal use, and a free account may not connect to a repository owned by a GitHub organisation. Please read their terms and choose a plan (or ask them whether a non-profit qualifies). I cannot decide this for you. GitHub: who owns the code repository. |
| You do privately | Create the Vercel and GitHub accounts and import the project. Paste the 4 public Firebase values into Vercel (Production and Preview). Log in to your domain registrar and add the DNS records Vercel shows you (use exactly what Vercel displays). Run the commands in setup.md. |
| I cannot verify without your accounts | That the real Firebase project accepts applications (I tested against a simulated database only). That rules and indexes deployed correctly. That the domain, certificate and DNS work. That admin emails arrive and verification links work. I have not deployed anything and have not changed any DNS record. |

# 8. Fill-in template

Type your answers directly into the tables, save this file, and send it back with your ZIP files. Leave a cell empty if you do not know; I will not guess.

## Part 1. Decisions (type Yes / No / your answer)

| # | Question | Your answer |
| --- | --- | --- |
| 1 | Keep the black, white and grey look (no brand colour)? |  |
| 2 | The home page has a film section. Provide a film, or remove the section? |  |
| 3 | The home page has a numbers strip. Provide verified figures, or remove it? |  |
| 4 | Name founders or key people on the About page? (If yes, add details in Part 3.) |  |
| 5 | Your old site lists 6 areas of impact; the volunteer form has 5 choices (it includes Events & Ground Support but not Opportunity & Employment or Human Welfare). Keep both as they are, or make them match? If matching, which list? |  |
| 6 | Under-18 volunteers: add a parent or guardian line? Need guardian consent? |  |
| 7 | Old Google Form: switch off? Import its past responses into the new dashboard? |  |
| 8 | Do you want visitor analytics? |  |
| 9 | Website address spelling: karwafoundation.in or karwaanfoundation.in? www redirect direction? |  |
| 10 | Vercel plan chosen: |  |
| 11 | Firebase database region chosen: |  |

## Part 2. Organisation details

| Item | Your answer |
| --- | --- |
| Legal name of the organisation |  |
| Type (trust, society, Section 8 company, other) |  |
| Registration number |  |
| 12A / 80G or other tax numbers (if you want them shown) |  |
| Registered address (if you want it shown) |  |
| Year the Foundation started (only if you want it stated) |  |
| Privacy notice version label (for example v1-2026-11) |  |

## Part 3. Written content

| What | Your text |
| --- | --- |
| Foundation story (a few paragraphs) |  |
| Value 1: name and one sentence |  |
| Value 2: name and one sentence |  |
| Value 3: name and one sentence |  |
| Value 4 (optional) |  |
| Our Work page introduction (or "please draft") |  |
| Verified figures: what it counts, the number, the period, how you know |  |
| Founder / team member 1: name, role, 1 to 2 sentence bio, photo file name |  |
| Founder / team member 2 |  |
| Final privacy notice text (paste here or send as a separate file) |  |

## Part 4. One block per project (copy the block for each extra project)

| Project 1 |  |
| --- | --- |
| Title |  |
| Area |  |
| Status (ongoing / completed / upcoming) |  |
| Short introduction |  |
| Full description |  |
| Where (optional) |  |
| When (optional) |  |
| Objectives (optional) |  |
| Verified outcomes (optional) |  |
| Photo file names (cover first) |  |
| Video / link (optional) |  |
| Photo credit (optional) |  |

| Project 2 |  |
| --- | --- |
| Title |  |
| Area |  |
| Status (ongoing / completed / upcoming) |  |
| Short introduction |  |
| Full description |  |
| Where (optional) |  |
| When (optional) |  |
| Objectives (optional) |  |
| Verified outcomes (optional) |  |
| Photo file names (cover first) |  |
| Video / link (optional) |  |
| Photo credit (optional) |  |

| Project 3 |  |
| --- | --- |
| Title |  |
| Area |  |
| Status (ongoing / completed / upcoming) |  |
| Short introduction |  |
| Full description |  |
| Where (optional) |  |
| When (optional) |  |
| Objectives (optional) |  |
| Verified outcomes (optional) |  |
| Photo file names (cover first) |  |
| Video / link (optional) |  |
| Photo credit (optional) |  |

## Part 5. Photo mapping (one row per photo; copy the rows as needed)

"Goes to" means one of: hero, intro, about, area-<name>, gallery, or project folder name. "People OK?" means everyone visible has agreed to appear online (Yes / No / Not sure).

| File name | Goes to | Category | Caption (one line) | People OK? | Notes |
| --- | --- | --- | --- | --- | --- |

## Part 6. Videos

| File name or link | Goes to (film / project) | Poster image file | Caption |
| --- | --- | --- | --- |

## Part 7. Contact and social confirmations

| Item | Your answer |
| --- | --- |
| Other social accounts and links |  |
| Second email or phone (if any) |  |
| Postal address / office hours (if public) |  |
| Photographer credit lines |  |

## Part 8. Firebase and admin

| Item | Your answer |
| --- | --- |
| Firebase project name / ID |  |
| Google account that owns the project (organisation account?) |  |
| Second owner added? (Yes / No) |  |
| Rules tests result (paste "pass" or the error text) |  |

| Admin name | Admin email (real inbox) | Account created? / verified? |
| --- | --- | --- |

# 9. How to pack your files

Please send ZIP files with this structure. Names should use lower-case letters, numbers and dashes only, with no spaces.

karwaan-assets/

site/

hero.jpg

about-wide.jpg

about-group.jpg

intro-tall.jpg

intro-square.jpg

area-animal-welfare.jpg   (and one for each of the 6 areas)

gallery/

photo-001.jpg

photo-002.jpg   (any number)

projects/

project-one-name/

main.jpg      (cover photo)

02.jpg

03.jpg

project-two-name/

main.jpg

video/

film.mp4

film-poster.jpg

karwaan-handoff.docx   (this file, filled in)

## Rules of thumb

- A photo that sits in a project folder is treated as belonging to that project. Photos about no particular project go in gallery/.

- If a photo belongs to several projects, put it in one folder and tell me the others in Part 5.

- If you cannot sort photos into projects, send them all in gallery/ and fill the project column in Part 5 instead.

- Large ZIPs: split them (site.zip, gallery-1.zip, gallery-2.zip, projects.zip, video.zip).

## What happens next

- Phase 3 (final content integration): I place your content and photos, flag anything unclear, and give you a list of questions in one go.

- Then you test the real site with a few sample applications and one admin account, and we fix anything that needs fixing before launch.